ERIX 1146 May Blitz

Work Plan

Preparation

· Place to store tools in/near car.

· Seal kitchen side door.

· 208Y shore power.

· Sell Coleman generator.

· Plan under-car equipment layout.

· Purchase steel for vestibule and transformer mounting.
· Find used/junk HEP connectors for locating purposes.

· Purchase Exane for transformer connection.

· Purchase nickel-plated kitchen plumbing.

Main Work
· Rebuild vestibule and B-end collision posts.

· Paint vestibule.

· Vestibule trim work (with available parts.)

· Clear space for transformers.
· Mount and wire transformers.

Optional Work

· Clean crud off interior paint and stainless.

· Clean accumulated dirt off understructure of car.

· Install kitchen lavatory, plumbing, and towel dispenser.

· Identify correct B-end box seats.

· Finish dining room light fixtures.
· Install thermostat.

· Finish restroom plumbing.

· Inspect water reservoir.

· Continue lighting circuit rewiring.

Planned Next

· Replace overhead HVAC equipment.

· Dining room walls, floor, side sill and collision posts.
07/10/02 - 2:51 PM
Page 1 of 1
Normal.dot

